# Risk Mitigation Project Plan

# (Credential Spraying Example)

Overview

The Credential Spraying Risk Mitigation Plan aims to minimize the threat posed by credential spraying attacks through a set of preventive measures, detection strategies, and response protocols.

Objectives

- Reduce the likelihood of successful credential spraying attacks.

- Enhance the company’s ability to detect and respond to credential spraying attacks.

- Strengthen authentication mechanisms to withstand credential spraying attacks.

- Define requirements and increase employee awareness and training regarding credential hygiene and security best practices.

Success metrics

- Reduction in successful credential spraying attacks by 90% within the first year.

- Increase in employee awareness and adherence to password hygiene practices.

Roles

- Project manager: oversees team and progress of the project, updates stakeholders and upper management on current status, next steps, and any support needed.

- Security analysts: conduct risk assessments, draft password and account lockout policies, and design detection and response measures.

- IT administrators: work with security analysts to implement mitigation strategies.

- Training and education specialists: create credential hygiene and security awareness training.

Scope and budget

- Focus on securing all externally facing authentication portals and services.

- Implementation of monitoring and detection mechanisms to identify suspicious authentication attempts.

- Education and training initiatives for employees regarding password hygiene and recognizing phishing attempts.

Milestones

Phase 1: Risk Assessment and Planning

- Conduct a comprehensive risk assessment to identify vulnerable authentication points.

- Develop a detailed project plan outlining mitigation strategies, timelines, and responsibilities.

- Write strong password and account lockout policies.

Phase 2: Implementation of Preventive Measures

- Deploy multi-factor authentication (MFA) across all external-facing systems and services.

- Implement account lockout policies to prevent brute-force attacks.

- Enforce strong password policies including regular password rotations and complexity requirements.

- Implement IP-based blocking for suspicious login attempts.

- Integrate threat intelligence feeds to proactively identify potential credential spraying campaigns.

Phase 3: Enhancing Detection and Response Capabilities

- Implement real-time monitoring of authentication logs for anomalous activities.

- Configure alerts for suspicious login patterns indicative of credential spraying.

- Develop automated response mechanisms for immediate mitigation of detected attacks.

- Establish an incident response plan specifically tailored for credential spraying incidents.

Phase 4: Employee Training and Awareness

- Conduct regular security awareness training sessions focusing on password hygiene, phishing awareness, and recognizing suspicious activities.

- Provide guidance on creating strong, unique passwords and avoiding password reuse.

- Simulate credential spraying attacks to test employee response and effectiveness of security measures.

Deliverables

- Completed risk assessment report.

- Completed password and account lockout policies.

- Configured monitoring and automated response mechanisms.

- Documentation of employee training sessions and awareness materials.

Timeline

- Phase 1: Risk Assessment and Planning (2 months)

- Phase 2: Implementation of Preventive Measures (3 months)

- Phase 3: Enhancing Detection and Response Capabilities (2 months)

- Phase 4: Employee Training and Awareness (Ongoing, with initial sessions conducted within 1 month)